iKMC Integration Plan

CONSORT report integration into the CEL Reporting Engine

# 1. Overview

The iKMC project is added to the existing reporting engine as a new project alongside Emollient. iKMC reads from MySQL today (iKMC_ver2_Raw / iKMC_ver2_Views on localhost) and will migrate to AWS REDCap later. The integration is built so that switching data sources later requires only a single config change.

✓ This Phase 1 delivery covers the CONSORT diagram. Phase 2 (Participant Flow table) and Phase 3 (KMC Indicators) follow the same patterns and reuse the data layer built here.

# 2. Variable → Table Mapping

Each field referenced in the CONSORT document is automatically routed to its source table based on the prefix. No manual mapping is required in aggregators.

| Prefix | Source Table (iKMC_ver2_Raw) | Example Fields |
| --- | --- | --- |
| scr_ | iKMCv2_EligibilityRegistration | scr_birthweight, scr_inf_ga_weeks, scr_pob, scr_beligenr, scr_mconst, scr_ext1 |
| enr_ | iKMCv2_MotherBabyRegistration | enr_dof, enr_bc_weight_dt, enr_mc_motloc |
| dmf_ | iKMCv2_DailyCareTracking | dmf_kmc_dur, dmf_ksheet_p12, dmf_bf_bentfed |
| dis_ | iKMCv2_Discharge | dis_dof, dis_inf_outcome, dis_ssc_dur, dis_mom_outcome |

Shared key across all four tables: recordid

Soft-delete column: deleted (0 = active, 1 = deleted). Every query applies WHERE deleted = 0.

# 3. Architecture

New components added under projects/iKMC/:

- 📄 config.php — DB connection, prefix map, driver selector

- 🔌 Infrastructure/IkmcMysqlClient.php — implements stream() compatible with the engine's expected interface; auto-builds JOIN queries using the prefix resolver

- 🧭 Support/VariablePrefixResolver.php — maps field name → table name; groups fields by table; supports runtime mapping additions

- 📊 Aggregator/ConsortAggregator.php — encodes the full CONSORT decision tree

- 📋 Aggregator/AggregatorRegistry.php — alias-to-factory lookup, same pattern as Emollient

- 🎨 Export/ConsortHtmlExporter.php — visual CONSORT flow diagram with boxes and arrows

- 🎭 Facade/ReportFacade.php — orchestrates client + aggregator for engine compatibility

- 📑 reports.php — declares the Consort report and lists its fields

## 3.1  How a CONSORT request flows

Engine routes ?project=iKMC&report=Consort

↓

iKMC ReportFacade loads config.php

↓

driver = mysql_pdo → IkmcMysqlClient created

↓

VariablePrefixResolver groups the 21 fields by table:

scr_*  → iKMCv2_EligibilityRegistration (18 fields)

enr_*  → iKMCv2_MotherBabyRegistration  (1 field)

dis_*  → iKMCv2_Discharge               (2 fields)

↓

SQL: SELECT ... FROM EligibilityRegistration a

LEFT JOIN MotherBabyRegistration t1 ON t1.recordid=a.recordid AND t1.deleted=0

LEFT JOIN Discharge t2 ON t2.recordid=a.recordid AND t2.deleted=0

WHERE a.deleted = 0

↓

Rows streamed to ConsortAggregator::aggregate()

↓

ConsortHtmlExporter renders the flow diagram

# 4. CONSORT Decision Tree

ConsortAggregator implements the document's logic exactly. Each baby is evaluated top-to-bottom; the first failed condition stops the cascade. See class docblock for full criteria.

| # | Box | Condition |
| --- | --- | --- |
| 1 | Pre-screened | scr_baby_scrno IS NOT NULL |
| 2 | Screened (Preterm/LBW) | (scr_birthweight<2500 OR scr_inf_ga_weeks<37) AND scr_status_baby=11 |
| 3 | Eligible for M-SNCU | scr_beligenr = 11 |
| 4 | Eligible & Consented | scr_beligenr=11 AND scr_mconst=11 |
| 5 | Enrolled | above AND enr_dof IS NOT NULL |
| 6 | Outcome complete | dis_dof IS NOT NULL |

# 5. AWS REDCap Migration Path

When iKMC moves to AWS REDCap, the only change required is in config.php:

'driver' => 'redcap_api',   // was: 'mysql_pdo'

'redcap' => [

'api_url' => $_ENV['IKMC_REDCAP_URL'],

'token'   => $_ENV['IKMC_REDCAP_TOKEN'],

],

ReportFacade::createClient() will instantiate a REDCap-backed client instead of IkmcMysqlClient. The aggregator never sees the difference — it consumes a stream of flat associative arrays either way. The prefix resolver remains useful in REDCap mode too, since aggregators can ignore which form a field comes from.

⚠ Action required at migration time: write IkmcRedcapClient that wraps shared-lib RedcapApiClient and ensures returned rows have the same column names as MySQL. One file, ~50 lines.

# 6. Assumptions & Ambiguities

Items inferred from the CONSORT document that should be confirmed:

- 1. Date filtering uses scr_dof. The document mentions "Since start of data collection (dd/mm/yyyy to dd/mm/yyyy)" but does not explicitly name the date field. Records without scr_dof are included rather than dropped — please confirm.

- 2. "Not preterm and Low birthweight" condition has three OR branches in the document. Implemented exactly as written — any deviation in clinical interpretation should be reviewed.

- 3. Inborn = scr_pob = 11. Outborn = scr_pob != 11 (any of 12, 13, 14). The Outborn definition in the document is inconsistent — some places say != 11, others list specific values. Using != 11 as the canonical rule.

- 4. The "BW/GA above country cut-off & not sick" exclusion has nested OR/AND clauses that span multiple lines in the document. Implemented as the most literal reading; please verify against actual data.

- 5. Pre-consent exclusions (scr_ext1 = 13..18) are counted independently of consent status. The document does not specify if these are alternatives to or in addition to scr_mconst categories.

- 6. Site/facility filtering is not implemented in Phase 1. The document references country_id and facility filters — these can be added once the table schemas are confirmed.

- 7. dmf_* fields are mapped to iKMCv2_DailyCareTracking which is a repeating-row table. Phase 1 CONSORT does not query dmf_* fields — that comes in Phase 2.

# 7. Phase 1 Deliverables — File List

| File | Deploy to |
| --- | --- |
| config.php | /var/www/projects/iKMC/config.php |
| VariablePrefixResolver.php | /var/www/projects/iKMC/Support/ |
| IkmcMysqlClient.php | /var/www/projects/iKMC/Infrastructure/ |
| ConsortAggregator.php | /var/www/projects/iKMC/Aggregator/ |
| AggregatorRegistry.php | /var/www/projects/iKMC/Aggregator/ |
| ConsortHtmlExporter.php | /var/www/projects/iKMC/Export/ |
| ReportFacade.php | /var/www/projects/iKMC/Facade/ |
| reports.php | /var/www/projects/iKMC/ |

# 8. What's Next — Phase 2 & 3

- → Phase 2 — Participant Flow table

Reuses ConsortAggregator's enrolled cohort; adds time-to-arrival, time-to-admission, time-to-SSC calculations. Touches all four tables.

- → Phase 3 — KMC Indicators + Characteristics table

Daily SSC duration aggregation from dmf_kmc_dur etc. Requires joining the repeating dmf_ table and computing per-baby averages.